* **Latest technologies will be used for web(NodeJS, ExpressJS, MongDB, React, CSS3, Bootstrap)**
* **Website will be live on NameCheap Hosting Provider**
* **Device Compatible (Responsive). That will change its layout according to Desktop, Laptop, Mobile, etc.**

|  |  |
| --- | --- |
| **Admin Panel** | |
| * Highend Dashboard * User Analysis * User Earnings * Services Order * Services Pricing * Earning Pricing | * Buyer Order * Buyer Progress * Completed Order * Payment Details |

|  |  |
| --- | --- |
| **Worker Panel** | |
| * Home Page * Working Platform page * Profile Page * Youtube Earning * Instagram Earning * Facebook Earning * SnapChat Earning * Twitter Earning | * Tik Tok Earning * Google Earning * Profile Page * Withdraw Details * Balance Record * About Page * Term & condition * Privacy Policy Page |

|  |  |
| --- | --- |
| **Buyer Panel** | |
| * Home Page * All services taken form * Taken Services Record * Analysis of Taken Services * Payment of taken Services * Profile Analysis | * About Page * Term & condition * Privacy Policy Page |

* **Six months of FREE maintenance after System Deployment.**
* **2 Review After Giving Deployment**
* **The estimated time for System Development is 60 Days (2 Months)**

**Payment Plan:**

|  |  |  |  |
| --- | --- | --- | --- |
| Product Detail | Price | Time | Total |
| **UI/UX** | Rs 25,000 | 6 Days | Rs 25,000 |
| **Admin Panel (Frontend + Backend)** | Rs 55,000 | 25 Days | Rs 55,000 |
| **Buyer Panel (Frontend + Backend)** | Rs 85,000 | 40 Days | Rs 70,000 |
| **Worker Panel (Frontend + Backend)** | Rs 135,000 | 60 Days | Rs 100,000 |
| **Total** | Rs 3,00,000 | 60 Days | Rs 2,50,000 |

**Payment Circle:**

* 25% on Contractual Sign as Advance
* 25% on Deployment on the Buyer Panel
* 50% on End Deployment

*Note: All prices are excluding of all taxes*